RAG Pipeline Implementation & Evaluation Strategy

Architecture, Ingestion, Hybrid Search, and Moulinette Recall Optimization for vLLM Corpus

| Target Corpus vllm-0.10.1 | Evaluation Harness Moulinette CLI | Metric Goal Recall@5: Docs >= 80%, Code >= 50% |
| --- | --- | --- |

1. Executive Summary & Success Criteria

This document outlines the complete engineering specification and step-by-step implementation plan for building a Retrieval-Augmented Generation (RAG) search engine for the vLLM codebase and documentation corpus (vllm-0.10.1). The evaluation harness, Moulinette, validates search results strictly on path equivalence and character index recall.

CRITICAL REQUIREMENT: String Path Equivalence The evaluator performs verbatim, character-by-character string matching on the 'file_path' field. Paths MUST include the exact required relative prefix (e.g., 'data/raw/vllm-0.10.1/...'). Any difference—such as missing prefixes, leading './', or absolute system paths—results in an automatic 0% match score for that chunk.

Performance Targets & System Constraints

| Dataset / Scope | Metric & Target Threshold | Validation / Constraint Rules |
| --- | --- | --- |
| Documentation Dataset | Recall@5 >= 80% | Verbatim file_path matching; character bounds within file length. |
| Source Code Dataset | Recall@5 >= 50% | AST / method-level spans; character index accuracy. |
| Global Constraints | k = 10 sources max | max_context_length <= 2,000 characters per source result. |

2. System Architecture & Technical Pipeline

To achieve high recall across both natural language documentation and structured Python/C++ source code, the system employs a Hybrid Retrieval Architecture with Reciprocal Rank Fusion (RRF) and Cross-Encoder Reranking.

- Corpus Ingestion & Path Normalization: Traverses local vllm-0.10.1 files and assigns canonical path prefixes matching ground truth schema.

- Dual-Pipeline Chunking: Applies distinct chunking strategies for Docs (sliding window with overlap) and Code (AST syntax boundaries).

- Hybrid Search Engine: Runs parallel retrieval via Sparse BM25 (exact keyword/symbol matching) and Dense Embeddings (semantic vector similarity).

- Reciprocal Rank Fusion (RRF): Merges candidate rankings from sparse and dense channels into a single unified candidate pool.

- Cross-Encoder Reranking: Re-scores top candidate chunks using a deep cross-encoder model to optimize top-5 position relevance.

- Moulinette Formatter: Constructs compliant JSON output files with exact first_character_index and last_character_index mappings.

3. Detailed Implementation Phases

Phase 1: Environment Setup & Ground Truth Inspection

1. Set up the Python virtual environment using uv as specified in the project guidelines:
   uv venv && source .venv/bin/activate && uv sync
2. Inspect ground truth files in public/AnsweredQuestions/dataset_code_public.json and dataset_docs_public.json.
3. Extract and verify sample file_path strings from the dataset to confirm the required prefix formatting (e.g., data/raw/vllm-0.10.1/...).

Phase 2: Character-Aware Ingestion & Chunking Pipeline

Chunking must retain character-level index offsets relative to the original raw file string. Two domain-tailored pipelines will be implemented:

• Documentation Pipeline (.md, .rst, .txt):
  - Chunk Size: 800 - 1,200 characters with 150-character sliding overlap.
  - Offsets: Store exact start_idx and end_idx relative to raw text.
• Source Code Pipeline (.py, .cpp, .cu, .h):
  - Chunk Size: AST block level (functions/classes) or 600 - 1,000 character windows.
  - Offsets: Map line numbers to exact character spans ensuring first_character_index and last_character_index capture meaningful code blocks.

Phase 3: Hybrid Indexing & Retrieval Engine

Because technical queries often contain exact function names, parameters, or general concept descriptions, a hybrid approach is essential:

1. Sparse Index (BM25):
   - Uses rank_bm25 or Qdrant sparse vectors.
   - Tokenizes with code-aware splitting (snake_case, CamelCase) to capture symbols like LoRAModel or vllm.engine.
2. Dense Vector Embeddings:
   - Uses BAAI/bge-base-en-v1.5 or text-embedding-3-small.
   - Generates high-dimensional embeddings for semantic context search.
3. Fusion via Reciprocal Rank Fusion (RRF):
   - Merges sparse and dense results using RRF score = 1 / (60 + rank_bm25) + 1 / (60 + rank_dense).

Phase 4: Reranking & Context Length Truncation

Top 30 candidates from RRF pass through a Cross-Encoder reranker (e.g., BAAI/bge-reranker-base). The top 10 (k=10) chunks are selected, and character spans are enforced to adhere to max_context_length <= 2,000.

Phase 5: Output Generation & Moulinette Benchmarking

Generated output JSON files are submitted to Moulinette for validation:

uv run python -m moulinette evaluate_student_search_results \
    ../data/output/search_results/dataset_code_public.json \
    ../data/datasets/AnsweredQuestions/dataset_code_public.json \
    --k 10 --max_context_length 2000

4. Data Schema Specifications

The output JSON must strictly follow the schema structure defined below. Any missing keys or invalid data types will cause evaluation failure.

| Field Name | Data Type | Format & Validation Requirement |
| --- | --- | --- |
| question_id | String (UUID) | Must match question_id in target dataset exactly. |
| file_path | String | Must match corpus path exactly (e.g. data/raw/vllm-0.10.1/docs/features/lora.md). |
| first_character_index | Integer (>= 0) | 0-based character start position in raw file. |
| last_character_index | Integer (> start) | 0-based character end position (span <= 2000). |

5. Risk Management & Validation Matrix

Pre-Submission Verification Checklist 1. Path Prefix Audit: Run automated string inspection to verify all paths start with 'data/raw/vllm-0.10.1/'. 2. Character Span Validation: Ensure last_character_index - first_character_index <= 2000 for all items. 3. Null/Empty Result Safety: Verify every question returns at least 1 retrieved source (up to k=10). 4. Moulinette Dry Run: Execute evaluation locally against public AnsweredQuestions datasets.

Git repo

https://github.com/sousampere/42_RAG_2.0/tree/main - sousampere

https://github.com/Sabofxx/rag-against-the-machine - Sabofxx

https://github.com/antoine71/42-rag-against-the-machine - Rebillard

https://github.com/69Nesta/42-RAG-Against-The-Machine - 69Nesta

https://github.com/Lu-Yan◦ Ultimate challenge with 15 drones: Target ≤ 45 turns◦ Ultimate challenge with 15 drones: Target ≤ 45 turnsru/42-RAG_against_the_machine - Lu-Yanru

info

https://www.youtube.com/watch?v=_i_69xycMOw&t=284s - Hybrid Search Explained (Schovia)

https://www.youtube.com/watch?v=LB_MFYCjb3U - Retrieval (Schovia)

https://www.youtube.com/watch?v=zduSFxRajkE&t=2103s - karpatiy

https://www.youtube.com/watch?v=qoQCpOSqNeI - RAG Full Course in Python

https://www.youtube.com/watch?v=2TJxpyO3ei4 - py RAG tutorial (pixegami)

https://www.youtube.com/watch?v=tcqEUSNCn8I - RAG + Langchain Python Project (pixegami)

https://huggingface.co/learn/cookbook/en/rag_evaluation

https://www.scribd.com/document/789686983/Guide-to-End-to-End-RAG-Systems-Evaluation